## Slide 1: COLLEGE SOCIAL NETWORKING SYSTEM
NEETHU KRISHNA K R
ROLL NO:34
PRODUCT OWNER:MS.FEBIN AZIZ
MES COLLEGE OF ENGINEERING KUTTIPURAM

## Slide 2: CONTENTS
Introduction
Modules
Product Backlog
User Stories
Project plan
Sprint Plans
Developing Environment

## Slide 3: INTRODUCTION
This website indents to provide a well-established web-based Social Network system between a student, faculties and College. This documents a networking system scope, functionalities, requirements and feasibility.
This project aims to develop a website that provides communication among people on the network, which works quite similarly to social media sites. This website also provides the features of writing and posting any event all in one place.
The main idea behind this website is to post articles on individual students and the programs conducted by various departments. This website can be handled by the admin and manage students as well as faculty.

## Slide 4
The existing system includes a lot of manual work. The articles of the student are collected manually and it is presented in the college magazines.
Here the students can post their articles on various topics. The programs, events, and educational news in various departments are known by the students through the announcements made by the students throughout the classes.
This is solved by posting news on the website. Each student can read and like the articles of the students. And faculties can also view and post articles.
All students can view articles posted by individual students and news feeds posted by faculties. To make it easier to be aware of about the college’s day-to-day activities. Students and faculties posts are first sent to admin for approval.
so it keeps the system stable not posting any spam or miscellaneous content on the web.

## Slide 5: MODULES
ADMIN
Login
Add Faculty and Student
Delete Student and Faculty
View Posts and Articles
Manage Posts and Articles

## Slide 6
2. STUDENT
Login
View and Manage Profile
View News and Articles
Post Articles
3. FACULTY
Login
View and Manage Profile
View News and Articles
Post News
Post Articles

## Slide 7: PRODUCT BACKLOG
ID | PRIORITY | SIZE (HRS) | SPRINT | STATUS | NAME
1 | Medium | 7 | 1 | In progress | Registration
2 | Medium | 5 |  | In Progress | Login
3 | High | 8 | 2 | In Progress | Table Design
4 | High | 10 |  | Planned | Coding
7 | Medium | 10 | 3 | Planned | Testing data
8 | High | 10 |  | Planned | Output generation

## Slide 8: USER STORIES
USER STORY ID | AS A <TYPE OF USER> | I WANT TO | SO THAT I CAN
1 | Admin | Login | Login successful with correct username and password
2 | Admin | Manage Student and Faculty | Add, Delete faculty and student
3 | Admin | View Articles and News | View all news and Articles
4 | Admin | Manage Articles and News | Delete, Update Articles and News
5 | Student | Login | Login successful with correct username and password
6 | Student | Mange profile | View profile, edit and update
7 | Student | Add Articles | Post Articles
8 | Student | View News and Articles | View News and Articles
9 | Faculty | Login | Login successful with correct username and password
10 | Faculty | Manage Profile | View profile , edit and update
11 | Faculty | View News and Articles | View all News and Articles
12 | Faculty | Add News and Articles | Post News and Articles

## Slide 9: PROJECT PLAN
USER STORY ID | SPRINT | START DATE | END DATE | DAY | STATUS
1 | Sprint 1 | 16/08/2022 | 25/08/2022 | 10 | In Progress
2 |  | 26/08/2022 | 02/09/2022 | 8 | In Progress
3 | Sprint 2 | 03/09/2022 | 12/09/2022 | 10 | Planned
4 |  | 13/09/2022 | 12/10/2022 | 30 | Planned
5 | Sprint 3 | 13/10/2022 | 30/10/2022 | 19 | Planned
6 |  | 31/10/2022 | 18/11/2022 | 19 | Planned

## Slide 10: SPRINT PLAN
Backlog Item | Completion Date | Original Estimate | Day 1 16/08 | Day 2 17/08 | Day 3 18/08 | Day 4 19/08 | Day 5 20/08 | Day 6 21/08 | Day 7 22/08
User Story #1 |  | HRS | HRS | HRS | HRS | HRS | HRS | HRS | HRS
Form Design | 16/08 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Table Design | 18/08 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0
Coding | 24/08 | 4 | 0 | 0 | 0 | 0 | 1 | 1 | 1
Testing & Validation | 25/08 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Day 8 23/08 | Day 9 24/08 | Day 10 25/08
HRS | HRS | HRS
0 | 0 | 0
0 | 0 | 0
0 | 1 | 0
0 | 0 | 1

## Slide 11: SPRINT PLAN
Backlog Item | Comp letion Dates | Original Estimate | Day 1 26/08 | Day 2 27/08 | Day 3 29/08 | Day 4 30/08 | Day 5 31/08 | Day6 01/09 | Day 7 02/09
User Story #2 |  | HRS | HRS | HRS | HRS | HRS | HRS | HRS | HRS
Form Design | 27/08 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0
Table Design | 29/08 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0
Coding | 01/08 | 2 | 0 | 0 | 0 | 0 | 1 | 1 | 0
Testing& Validation | 02/08 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1
Total | 20 | 12 | 1 | 1 | 2 | 0 | 2 | 2 | 2
Day 8 | Day 9 | Day 10
HRS | HRS | HRS
0 | 1 | 1

## Slide 12: DEVELOPING ENVIRONMENT
HARDWARE SPECIFICATION
Processor : Intel Pentium IV or above
Hard Disk : 80 GB
RAM : 4 GB or above
SOFTWARE SPECIFICATION
Operating System : Windows 7 or above
Front End : HTML
Coding Language : Python
Framework : Django
Back End : MySQL
IDE : Visual Studio Code
Browser : Internet Explorer/Google Chrome/Firefox

## Slide 13
THANKYOU….